POWER BI

# End-to-End Portfolio Project Worksheet

A guided workbook for planning, building, validating, deploying, and presenting a professional Power BI project.

HOW TO USE IT Complete each phase in order. Keep the listed evidence as you work, and do not pass a checkpoint gate until its validation items are satisfied.

| Project field | Your entry |
| --- | --- |
| Project title | Skymart Retail Sales Analytics |
| Learner / analyst | Jhon |
| Business domain | Skymart Retail Sales__________________________________ |
| Start date / target date | 15/08 – 22/08 ___________________________________________________________ |
| Repository or portfolio URL | Link |
| Power BI workspace | _Link___________________________________________________________ |

## Suggested practice case

RetailPulse Sales Analytics: combine Excel sales targets, SQL transaction data, and an exchange-rate API to help sales managers monitor revenue, margin, target attainment, and regional performance.

# Project roadmap

| Phase | Core question | Primary deliverable |
| --- | --- | --- |
| 1. Definition & Planning | What decision will this project improve? | Project brief and success criteria |
| 2. Collection & Preparation | Can the data be traced and reproduced? | Clean queries and lineage register |
| 3. Data Modeling | Does the model support accurate analysis? | Star schema and validated DAX |
| 4. Visualization & Design | Can users find and act on insights? | Interactive report pages |
| 5. Testing & Validation | Can results be trusted? | Test log, UAT sign-off, issue log |
| 6. Deployment & Sharing | Can the report run securely and reliably? | Published app and refresh controls |
| 7. Portfolio Documentation | Can a hiring manager understand your impact quickly? | README/case study and evidence pack |

# Master objective-to-deliverable map

| Objective | Evidence / deliverable | Done |
| --- | --- | --- |
| Frame a measurable business problem | One-page project brief; KPI definitions | ☐ |
| Integrate and transform data | Source inventory; Power Query steps; lineage map | ☐ |
| Build a scalable semantic model | Star-schema diagram; relationship register; DAX catalog | ☐ |
| Communicate decisions visually | Report pages; navigation; accessibility checks | ☐ |
| Prove accuracy and usability | Reconciliation tests; UAT results; issue log | ☐ |
| Operate and govern the solution | Workspace permissions; refresh record; release notes | ☐ |
| Showcase analytical impact | Screenshots; README; reflection; demo | ☐ |

AUDIT-READY RULE For every important number, preserve: source, transformation, business rule, model object, validation result, owner, and date. Use versioned filenames and avoid unexplained manual edits.

Project-wide assumptions / constraints

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 1 — Project Definition & Planning

PHASE GOAL Translate a broad idea into a decision-focused, measurable project.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Define the problem | Problem statement and decision question |
| Align stakeholders | Stakeholder/RACI map and interview notes |
| Set boundaries | Scope, exclusions, assumptions, risks |
| Define success | Business, analytical, and technical criteria |

# Action checklist

☐  Write the business problem in this format: [Stakeholder] needs to [decision/action] because [current pain], measured by [metric].

☐  Write 2–4 SMART objectives; distinguish outputs (a dashboard) from outcomes (faster or better decisions).

☐  Identify sponsor, report owner, data owner, users, subject-matter expert, and technical administrator.

☐  List required data sources and fields; note owner, access method, update frequency, sensitivity, and expected volume.

☐  Define scope: included business units, geography, period, granularity, report pages, and explicit exclusions.

☐  Draft KPI definitions with formula, grain, filters, owner, and acceptable tolerance.

☐  Record dependencies, risks, privacy constraints, and assumptions.

☐  Create a milestone plan for discovery, data, model, prototype, testing, release, and documentation.

PRACTICAL EXAMPLE RetailPulse objective: enable regional sales managers to identify underperforming regions and products weekly. Success: revenue and order counts reconcile to SQL within ±0.1%; refresh completes by 07:00; target attainment can be filtered by month and region; 4 of 5 UAT users complete key tasks without assistance.

AUDIT-READY TIP Add document owner, version, status, approval date, and source of every KPI definition. Keep meeting decisions in a decision log.

## Checkpoint gate

☐  Business problem names a user, decision, pain point, and metric.

☐  Every KPI has a definition and data owner.

☐  Stakeholders agree on scope, exclusions, and success criteria.

☐  Required source access is feasible and privacy risks are recorded.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Project brief; stakeholder/RACI table; source inventory; KPI dictionary; milestone plan; risk/assumption log

Notes, decisions, and follow-up

Write the business problem in this format: [Stakeholder] needs to [decision/action] because [current pain], measured by [metric].

Regional sales managers need to identify underperforming regions and products weekly because current reporting is slow, inaccurate, and lacks actionable filters, measured by revenue and order counts reconciling to SQL within 0.1%, refresh completion by 07:00, filterability by month/region, and 4 of 5 UAT users completing tasks unaided

Write 2–4 SMART objectives; distinguish outputs (a dashboard) from outcomes (faster or better decisions).

1.  Output – Dashboar: Develop a dashboard by 22/08 that displays revenue and order counts by month, region, and product, with filters

2. Output – Data accuracy: Configure and validate data pipeline so that dashboard numbers reconcile with SQL source data within 0.1%

3. Outcome – Faster analysis: Reduce time needed for managers to identify underperforming regions and product from 120 minutes to 10 minutes or less

4. Outcome – Usability and decision support: Achieve successful unaided completion of the dashboard’s core analysis tasks by at least 4 of 5 UAT participants

Identify sponsor, report owner, data owner, users, subject-matter expert, and technical administrator.

| Role | Name/Positions | Needs | Project Involvement |
| --- | --- | --- | --- |
| Sponsor | Sales Director | Reliable regional performance visibility | Approve scope and final release |
| Report owner (Developer) | Sales Op Manager | Useful KPIs | Reviews requirements |
| Data owner | Sales Database Manager | Controlled, accurate use | Grants access |
| Users | Regional Sales Manager | Fast filterable weekly analysis | Participate in requirements gathering and UAT |
| Subject matter expert | Senior Sales Analyst | Correct sales calculation | Validate measures and business logic |
| Technical administrator (Developer) | BI administrator | Stable and secure report operation | Configures gateway and permissions |

*This project uses fictional stakeholder structure. Portfolio developer performs report-owner and technical-administrator activities, while other roles represent the intended organizational stakeholders

Identify sponsor, report owner, data owner, users, subject-matter expert, and technical administrator.

| Data source | Required fields | Owner | Access method | Update frequency | Sensitivity | Expected volume |
| --- | --- | --- | --- | --- | --- | --- |
| SQL orders table |  | Sales system/data owner | PostgreSQL conn |  | Internal/confidential |  |
| SQL customers table |  |  | PostgreSQL read-only |  |  |  |
| SQL products table |  |  |  |  |  |  |
| SQL orders table |  |  |  |  |  |  |
| SQL order-items table |  |  |  |  |  |  |

# Phase 2 — Data Collection & Preparation

PHASE GOAL Create reproducible, documented queries from multiple sources.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Acquire data | Source connection record and raw snapshots |
| Profile quality | Data-quality profile and exception counts |
| Transform | Named Power Query steps and clean staging queries |
| Trace lineage | Field-level lineage register and refresh dependencies |

# Action checklist

☐  Connect to an Excel source using a parameterized folder/file path; confirm headers, types, and table names.

☐  Connect to SQL using the least-privilege account; prefer views or query folding when appropriate.

☐  Connect to an API with Web.Contents; document endpoint, parameters, pagination, authentication method, limits, and error handling. Never store secrets in screenshots or code committed to a public repository.

☐  Create staging queries and disable load for intermediate/helper queries.

☐  Profile column quality, distribution, uniqueness, nulls, outliers, invalid dates, duplicates, and referential-integrity exceptions.

☐  Apply explicit data types early; standardize labels, trim/clean text, handle nulls, split/merge fields, and remove duplicates using a documented business key.

☐  Create reusable parameters for environment, file path, date range, and API base URL where useful.

☐  Name transformation steps descriptively (for example, FilterValidOrderDates instead of Filtered Rows2).

☐  Capture row counts at source, after major filters, and final output; explain every material reduction.

☐  Complete the lineage table from source field through Power Query output and model destination.

PRACTICAL EXAMPLE SQL Sales.OrderDate → Power Query change to date → FactSales[OrderDateKey] → relationship to DimDate[DateKey] → [Total Revenue] measure → Executive Overview KPI card.

AUDIT-READY TIP Preserve raw data read-only. Record query-step purpose, row-count impact, exceptions, parameter values, and refresh timestamp.

## Checkpoint gate

☐  Connections refresh without local ad-hoc steps.

☐  All columns have intentional types and key fields meet uniqueness expectations.

☐  Row-count movements and rejected records are explained.

☐  Lineage includes sources, queries, model tables, measures, and visuals.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Source inventory; M/query screenshots or excerpts; quality profile; transformation log; lineage register; rejected-record sample

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 3 — Data Modeling

PHASE GOAL Build an understandable star schema with reliable, reusable measures.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Define grain | Fact-table grain statement |
| Structure model | Star-schema diagram and data dictionary |
| Control relationships | Relationship register and ambiguity review |
| Calculate metrics | DAX measure catalog and test cases |

# Action checklist

☐  Write the grain of each fact table before creating relationships (for example: one row per order line).

☐  Separate descriptive dimensions from numeric event facts; use stable surrogate or business keys intentionally.

☐  Create a marked Date table with contiguous dates and useful calendar attributes.

☐  Build one-to-many relationships from dimensions to facts; use single-direction filtering by default.

☐  Review many-to-many and bidirectional relationships; document the specific reason for any exception.

☐  Hide technical keys and unused fields; apply business-friendly names, formats, descriptions, display folders, and default summarization.

☐  Create explicit base measures first, then derived measures. Use DIVIDE, variables, and safe blank handling.

☐  Use calculated columns only when row-level materialization is required; prefer measures for filter-context calculations.

☐  Test measures at total and detailed levels under multiple slicer combinations.

☐  Run a model review for unused columns, high cardinality, auto date/time, relationship ambiguity, and consistent formatting.

PRACTICAL EXAMPLE Base: Total Revenue = SUM(FactSales[NetAmount]). Derived: Target Attainment % = DIVIDE([Total Revenue], [Sales Target]). Time intelligence: Revenue YTD = TOTALYTD([Total Revenue], DimDate[Date]).

AUDIT-READY TIP Maintain measure descriptions and a relationship exception log. Screenshot the model and export metadata at each release.

## Checkpoint gate

☐  Every fact table has a declared grain and dimensions have unique keys.

☐  Active relationships are justified and there are no unintended ambiguous filter paths.

☐  KPI logic is implemented as explicit measures with descriptions.

☐  Measures pass detail, total, blank, and filter-context tests.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Model diagram; grain statements; relationship register; data dictionary; DAX catalog; model-review checklist

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 4 — Visualization & Dashboard Design

PHASE GOAL Turn validated measures into a clear decision-making experience.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Prioritize information | Page purpose and visual storyboard |
| Choose visuals | Visual-selection rationale |
| Design interaction | Slicer, tooltip, drill-through, and navigation map |
| Improve access | Accessibility and mobile-layout checks |

# Action checklist

☐  Give each page one audience, one decision purpose, and a clear reading order.

☐  Sketch a wireframe before formatting: title/context, KPI summary, trends, drivers, detail, and action area.

☐  Match visual to question: cards for headline KPIs, line charts for trends, bars for ranking, tables for precise lookup, and maps only for meaningful geography.

☐  Use a restrained theme, high contrast, consistent spacing, aligned edges, and no decorative clutter.

☐  Use color semantically and consistently; do not rely on red/green alone. Reserve accent color for attention.

☐  Add useful dynamic titles, units, data labels, tooltip pages, and conditional formatting.

☐  Add synchronized slicers and a clear reset-filter method; test visual interactions deliberately.

☐  Create drill-through pages with a meaningful back path and retained filter context.

☐  Add page navigation/bookmarks only when they reduce user effort; label them plainly.

☐  Check alt text, tab order, contrast, font size, keyboard navigation, and mobile layout.

PRACTICAL EXAMPLE Executive Overview: Revenue, Margin %, Orders, and Target Attainment cards; 12-month revenue trend; ranked region bar chart; variance matrix; Date and Region slicers; tooltip with prior-year comparison; drill-through to Regional Detail.

AUDIT-READY TIP Keep an annotated visual inventory: page, visual, measure, filters, interaction, business question, and owner.

## Checkpoint gate

☐  Each visual answers a stated business question.

☐  Users can see active filter context and reset it easily.

☐  Drill-through, tooltips, bookmarks, and navigation behave as intended.

☐  The report passes contrast, readability, tab-order, and mobile checks.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Wireframes; theme specification; annotated screenshots; interaction map; accessibility checklist; final PBIX

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 5 — Testing & Validation

PHASE GOAL Demonstrate that calculations, behavior, and user workflows are trustworthy.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Reconcile numbers | Source-to-report control totals |
| Test logic | Measure and filter test scripts |
| Confirm usability | UAT scenarios and sign-off |
| Resolve defects | Issue log with evidence of retest |

# Action checklist

☐  Select representative periods, entities, and edge cases; calculate expected results independently from the report.

☐  Reconcile row counts, distinct keys, revenue, quantity, and other control totals to source extracts.

☐  Test DAX for totals versus row-level results, blanks, zero denominators, duplicate keys, future dates, and missing targets.

☐  Test slicers, cross-filtering, drill-through, tooltips, bookmarks, navigation, export, and reset behavior.

☐  Test refresh failure scenarios, credential changes, schema changes, API limits, and late-arriving data where relevant.

☐  Create UAT scripts phrased as user tasks with expected outcome and acceptance criterion.

☐  Record every defect with severity, reproducible steps, owner, status, resolution, evidence, and retest result.

☐  Obtain sign-off from the report owner or a proxy user; preserve dated approval evidence.

PRACTICAL EXAMPLE Test T-07: Filter Region = West and Month = Jan 2026. Expected revenue from SQL = 1,245,500,000; Power BI = 1,245,500,000; difference = 0; result = Pass. Evidence: SQL query, exported visual, screenshot, tester/date.

AUDIT-READY TIP Make tests repeatable: test ID, input/filter, expected result, actual result, tolerance, evidence, tester, and date.

## Checkpoint gate

☐  Critical KPIs reconcile within approved tolerance.

☐  All high-severity issues are closed and retested.

☐  UAT users complete priority tasks and sign-off is retained.

☐  Known limitations are disclosed with owners and next actions.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Test plan; reconciliation workbook/query; test results; UAT scripts and sign-off; issue/resolution log; known-limitations list

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 6 — Deployment & Sharing

PHASE GOAL Release the report securely with controlled access and dependable refresh.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Publish safely | Workspace and release record |
| Control access | Role/permission matrix and RLS tests |
| Distribute | App audience and user guidance |
| Operate refresh | Gateway/credentials, schedule, and monitoring evidence |

# Action checklist

☐  Separate development, test, and production content where project scale justifies it; define who can promote changes.

☐  Publish to the correct workspace and verify dataset/semantic model, report, parameters, and data-source bindings.

☐  Assign the minimum necessary workspace roles; prefer app audiences for broad consumption.

☐  Configure and test row-level security using representative user identities; document expected access.

☐  Create a Power BI app with clear name, description, navigation, contact owner, and audience groups.

☐  Configure gateway or cloud connections, credentials, privacy levels, parameters, and scheduled refresh.

☐  Perform an on-demand refresh, review duration and history, and verify the report reflects the refreshed timestamp.

☐  Document failure notification owner, incident response, support contact, and change/release procedure.

☐  Review sharing links, Build permission, export settings, sensitivity labels, and external-user access.

PRACTICAL EXAMPLE Production workspace: analysts = Contributors, BI owner = Member, consumers receive app access only. Refresh: daily 06:00 WIB; failure alerts to BI owner; RLS restricts regional managers to their assigned RegionKey.

AUDIT-READY TIP Record who approved access and deployment. Test RLS with both allowed and denied cases; retain refresh and release history.

## Checkpoint gate

☐  Production content is published to the correct workspace and version is recorded.

☐  Permissions and RLS pass positive and negative access tests.

☐  Scheduled and on-demand refresh complete successfully.

☐  Owner, support route, refresh SLA, and release process are documented.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

Deployment checklist; release notes; permission/RLS matrix; app screenshot; refresh history; operations runbook

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Phase 7 — Portfolio Documentation

PHASE GOAL Present the project as a concise, credible case study with evidence of skill and impact.

# Objectives → deliverables

| Objective | Working deliverable |
| --- | --- |
| Tell the story | README/case study with business context |
| Show the work | Architecture, model, dashboard, and test evidence |
| Explain impact | Insights, recommendations, outcomes |
| Reflect | Lessons, limitations, and next iteration |

# Action checklist

☐  Write a TL;DR for hiring managers: problem, solution, three insights, business implication, and tools used.

☐  Describe stakeholders, scope, data sources, refresh frequency, and important assumptions without exposing confidential information.

☐  Show the architecture/data flow and star schema; explain key Power Query and DAX choices.

☐  Capture clean screenshots at readable resolution with representative, non-sensitive data and purposeful filter state.

☐  Explain 3–5 insights using evidence and a ‘so what’ recommendation; do not merely describe chart shapes.

☐  Include validation approach, reconciliation result, UAT summary, known limitations, and audit trail.

☐  Add setup/reproduction instructions, data dictionary, folder structure, and links to demo/report only where access is appropriate.

☐  Write a reflection: hardest problem, trade-off, mistake corrected, skill gained, and next improvement.

☐  Remove secrets, credentials, personal data, proprietary code/data, and broken links before publishing.

☐  Ask one technical and one business reviewer to provide feedback; record and apply the material changes.

PRACTICAL EXAMPLE Portfolio bullet: Built a Power BI sales analytics solution integrating SQL transactions, Excel targets, and an API; modeled a star schema and authored reusable DAX measures; reconciled revenue to source with 0.0% variance; delivered role-secured dashboards highlighting regional target gaps.

AUDIT-READY TIP Separate public portfolio evidence from internal working evidence. Redact sensitive values and state when data is synthetic.

## Checkpoint gate

☐  A hiring manager can understand problem, contribution, result, and skills within 60 seconds.

☐  Screenshots are legible and support the written insights.

☐  Methods, tests, limitations, and lessons are specific and credible.

☐  Public materials contain no sensitive data or secrets; all links work.

Gate status:  ☐ Not started    ☐ In progress    ☐ Ready for next phase    Reviewer/date: __________________

## Phase deliverable pack

README/case study; dashboard screenshots; architecture/model diagrams; demo; data dictionary; reflection; resume bullets

Notes, decisions, and follow-up

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Reusable templates

Duplicate or extend these registers as needed. Use stable IDs so evidence can be cross-referenced across the project.

# A. KPI definition register

| KPI ID / name | Business definition & formula | Grain / filters | Owner / tolerance |
| --- | --- | --- | --- |
| KPI-___ ________________ | ________________________________ ________________________________ | ________________ ________________ | ________________ ________________ |
| KPI-___ ________________ | ________________________________ ________________________________ | ________________ ________________ | ________________ ________________ |
| KPI-___ ________________ | ________________________________ ________________________________ | ________________ ________________ | ________________ ________________ |

# B. Data lineage register

| Source / field | Power Query step | Model object | Measure / visual | Evidence / owner |
| --- | --- | --- | --- | --- |
| ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ |
| ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ |
| ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ | ____________ ____________ |

# C. Test case & reconciliation log

| Test ID / date | Scenario & filters | Expected / actual | Variance / result | Evidence / tester |
| --- | --- | --- | --- | --- |
| T-___ ________ | ________________ ________________ | ________________ ________________ | ________ ☐P ☐F | ________________ ________________ |
| T-___ ________ | ________________ ________________ | ________________ ________________ | ________ ☐P ☐F | ________________ ________________ |
| T-___ ________ | ________________ ________________ | ________________ ________________ | ________ ☐P ☐F | ________________ ________________ |

# Reusable templates — continued

# D. Issue and resolution log

| Issue ID / severity | Steps & impact | Owner / due date | Resolution | Retest / evidence |
| --- | --- | --- | --- | --- |
| I-___ ☐L ☐M ☐H | ________________ ________________ | ________________ ________________ | ________________ ________________ | ________________ ________________ |
| I-___ ☐L ☐M ☐H | ________________ ________________ | ________________ ________________ | ________________ ________________ | ________________ ________________ |
| I-___ ☐L ☐M ☐H | ________________ ________________ | ________________ ________________ | ________________ ________________ | ________________ ________________ |

# E. Portfolio screenshot plan

| Shot | Purpose / insight | Required filter state | Caption / so what | Done |
| --- | --- | --- | --- | --- |
| Overview | ______________________ | ______________________ | ______________________ | ☐ |
| Model | ______________________ | N/A | ______________________ | ☐ |
| Detail / drill-through | ______________________ | ______________________ | ______________________ | ☐ |
| Validation evidence | ______________________ | ______________________ | ______________________ | ☐ |

# F. Final reflection

What business decision does the finished report improve?

________________________________________________________________________________

What was the most difficult technical problem, and how did you resolve it?

________________________________________________________________________________

Which design or modeling trade-off did you make, and why?

________________________________________________________________________________

What evidence gives users confidence in the numbers?

________________________________________________________________________________

What would you improve in version 2?

________________________________________________________________________________

Which three skills should a hiring manager notice?

________________________________________________________________________________

# Final portfolio readiness review

## Business value

☐  Problem, audience, decision, and success criteria are explicit.

☐  Insights lead to specific actions or recommendations.

☐  Personal contribution is distinguished from team contribution.

## Technical quality

☐  Sources, transformations, model, DAX, and interactions are documented.

☐  Star schema, measures, naming, formats, and performance are reviewed.

☐  Refresh, access, and security controls are tested.

## Evidence and trust

☐  Control totals and critical KPIs reconcile to source.

☐  UAT, defect resolution, approvals, and limitations are retained.

☐  Versions, dates, owners, and evidence references are consistent.

## Presentation

☐  README begins with a concise TL;DR and strong screenshots.

☐  Repository is navigable and reproduction guidance is sufficient.

☐  No secrets, private data, unexplained files, or broken links remain.

DEFINITION OF DONE The project is complete when another person can understand the business purpose, reproduce the data flow, verify key results, operate the published report, and evaluate your contribution without relying on undocumented explanations.

| Final approval | Name | Date | Status / comments |
| --- | --- | --- | --- |
| Learner self-review | ________________ | ____________ | ____________________________ |
| Business reviewer | ________________ | ____________ | ____________________________ |
| Technical reviewer | ________________ | ____________ | ____________________________ |